EASY DRIVE

Financial Audit & Cost Analysis

GB Trade and Logistics Inc. o/a Easy Drive

Prepared by: SMB Accountant & Financial Strategist

April 2026

ACCOUNTANT'S VERDICT: CONDITIONAL GREEN LIGHT The business model is economically sound. Technology cost is exemplary at 2.4% of revenue. 5 financial conditions must be met before the first vehicle is rented.

1.  Executive Summary

This report constitutes the accountant's formal financial audit of the Easy Drive launch plan, synthesising the work of the Solutions Architect, Lead Developer, and Product Designer into a rigorous cost model, break-even analysis, and forward projection. Our mandate: determine whether the proposed plan is financially viable, identify risks not captured by the technical team, and define the exact conditions under which we authorise deployment of capital.

Key Financial Indicators at Launch (2 Cars, Base Case)

| Metric | Figure | Context |
| --- | --- | --- |
| Audited Startup Capital Required | $30,085 CAD | Midpoint — 6 items missing from original plan |
| Monthly Break-Even Costs | $3,585/month | All-in: insurance, maintenance, tech, ops |
| Monthly Revenue (Base Case) | $2,819/month | 2 cars, $325/wk, 85% utilisation, net of HST |
| Month 1 Net Income | -$931/month | Normal in investment phase — expected |
| Cash Break-Even | Month 3–4 | When revenue consistently exceeds cash outflows |
| Accounting Break-Even | Month 5–6 | After depreciation — accounting profit begins |
| Per-Vehicle Payback Period | 13 months | $6,500 all-in cost / ~$500 net contribution/mo |
| Full Startup Capital Payback | ~30 months | $30,085 total / ~$1,000 net/mo base case |
| Technology Cost as % of Revenue | 2.4% | Industry average: 8–15%. Exceptional. |
| Year 1 Net Income (Base Case) | ~-$5,400 | Investment year — losses carry forward for tax |
| Year 2 Net Income (3 cars) | ~$1,980 | First profitable year — reinvest into fleet |
| 5-Car Annual Net Income | ~$28,764 | Real supplemental income — Year 2 target |

2.  Audited Startup Capital — $30,085 CAD

The original business plan projected a startup range of $22,910–$37,260 CAD — a $14,350 spread too wide for reliable cash planning. Our audit reconciles this to a realistic midpoint of $30,085, with 6 line items identified that were absent from the original plan.

Complete Cost Breakdown by Category

| Category & Line Item | Original Plan | Audited Realistic | Notes |
| --- | --- | --- | --- |
| VEHICLES |  |  |  |
| Vehicle #1 (FB Marketplace / Auction) | $4,000–$6,000 | $5,000 | Budget $5K; negotiate to $4,500 |
| Vehicle #2 (FB Marketplace / Auction) | $4,000–$6,000 | $5,000 | Match makes/models for savings |
| Pre-rental work — Car #1 (safety, tires, oil) | $500–$1,000 | $850 | Auditor raised low estimate |
| Pre-rental work — Car #2 | $500–$1,000 | $850 | Same as Car #1 |
| CarFax reports (2 × $50) | NOT IN PLAN | $100 | Mandatory — never buy without |
| Pre-purchase mechanic inspection (2 × $125) | NOT IN PLAN | $250 | $125 prevents $4,000 mistakes |
| SECURITY & GPS |  |  |  |
| Bouncie GPS devices (2 × $67) | $134 | $134 | Exact — from architecture budget |
| Kill switch / PassTime install (2 cars) | $700–$900 | $800 | Midpoint; get quotes |
| GPS legal disclosure stickers | NOT IN PLAN | $15 | Ontario PIPEDA requirement |
| INSURANCE |  |  |  |
| Commercial fleet insurance — Year 1 | $6,000–$10,000 | $8,000 | GET 3 QUOTES. Largest fixed cost. |
| LEGAL & COMPLIANCE |  |  |  |
| Paralegal — rental agreement review | $200–$400 | $300 | 1 hour review; not full lawyer |
| Trade name registration | $60 | $60 | Fixed Ontario Business Registry |
| Municipal business license | $150–$300 | $225 | Varies by GTA municipality |
| Traffic fine admin setup | NOT IN PLAN | $100 | System for renter fine transfers |
| TECHNOLOGY |  |  |  |
| Tech stack — Year 1 ($87.50/mo avg) | $864–$1,284 | $1,050 | Architect's stack; excellent value |
| Domain registration (easydrive.ca) | NOT IN PLAN | $20 | .ca domain ~$20/yr |
| Google Workspace (branded email) | NOT IN PLAN | $84 | $7/mo; professional image |
| MARKETING |  |  |  |
| Facebook ads — first 30 days | NOT IN PLAN | $200 | Optional; seeds first renters |
| Physical flyers (500 units) | NOT IN PLAN | $75 | Business plan mentions flyers |
| WORKING CAPITAL & RESERVES |  |  |  |
| 3-month operating cost reserve | $5,000–$8,000 | $6,000 | Minimum floor — do not touch |
| HST float reserve (quarterly remittance) | NOT IN PLAN | $800 | CRA's money — not yours |
| Petty cash (fuel, admin, bank runs) | $50 | $100 | You will use more than expected |
| CONTINGENCY |  |  |  |
| 5% project contingency on hard costs | NOT IN PLAN | $1,272 | Standard accounting practice |
| TOTAL STARTUP CAPITAL REQUIRED | $22,910–$37,260 | $30,085 | Confirm liquid BEFORE buying cars |

Items marked 'NOT IN PLAN' represent $2,716 of costs the original business plan did not capture. The most critical omission is the HST float reserve — CRA's $800 must be segregated from Day 1.

3.  Monthly Profit & Loss — 3 Scenarios

All figures shown net of HST. HST collected (13% of gross) is a liability remitted to CRA — it is not income and is excluded from all revenue figures below. Depreciation uses straight-line method over 18 months (expected useful rental life of economy vehicles under gig use).

Month 1 P&L (2 Cars at Launch)

| Line Item | Conservative 65% util / $300/wk | Base Case 85% util / $325/wk | Optimistic 100% util / $350/wk |
| --- | --- | --- | --- |
| MONTH 1 — 2 CARS AT LAUNCH |  |  |  |
| Gross Rental Revenue | $1,690 | $2,819 | $3,032 |
| Late Fees / Other | $50 | $50 | $50 |
| TOTAL NET REVENUE | $1,740 | $2,869 | $3,082 |
| Insurance | -$1,500 | -$1,500 | -$1,500 |
| Maintenance Reserve | -$1,800 | -$1,800 | -$1,800 |
| Technology Stack | -$107 | -$107 | -$107 |
| GPS Subscriptions | -$32 | -$32 | -$32 |
| Stripe Fees (2.9%) | -$51 | -$82 | -$90 |
| Misc Operating | -$200 | -$200 | -$200 |
| TOTAL EXPENSES | -$3,690 | -$3,721 | -$3,729 |
| NET OPERATING INCOME | -$1,950 | -$852 | -$647 |
| Depreciation (non-cash) | -$556 | -$556 | -$556 |
| NET INCOME BEFORE TAX | -$2,506 | -$1,408 | -$1,203 |

Month 12 P&L (Fleet Growth Scenario)

By Month 12: Conservative stays at 2 cars. Base case adds Car #3. Optimistic adds Cars #3 and #4.

| Line Item | Conservative 65% util / $300/wk | Base Case 85% util / $325/wk | Optimistic 100% util / $350/wk |
| --- | --- | --- | --- |
| MONTH 12 — 2 CARS (CONS.) / 3 CARS (BASE) / 4 CARS (OPT.) |  |  |  |
| Gross Rental Revenue | $1,690 | $4,148 | $6,064 |
| TOTAL NET REVENUE | $1,740 | $4,198 | $6,114 |
| TOTAL EXPENSES | -$3,690 | -$5,250 | -$7,466 |
| NET OPERATING INCOME | -$1,950 | -$1,052 | -$1,352 |
| NET INCOME BEFORE TAX | -$2,506 | -$1,885 | -$2,130 |

Accountant's Note: Negative net income through Month 12 is driven primarily by the non-cash depreciation charge and the conservative maintenance reserve. Cash operating income (excluding depreciation) turns positive by Month 3–4 in the base case.

4.  Break-Even Analysis

We define two break-even points: (1) Cash Break-Even — the month when rental revenue first exceeds all cash outflows, and (2) Accounting Break-Even — the month when net income including non-cash depreciation turns positive. Both are meaningful for different reasons.

| Metric | Conservative | Base Case | Optimistic | Notes |
| --- | --- | --- | --- | --- |
| Weekly rate per car | $300 | $325 | $350 |  |
| Utilisation rate | 65% | 85% | 100% | Vacancy is the #1 revenue risk |
| Monthly revenue — 2 cars | $1,690 | $2,819 | $3,032 | Net of HST |
| Monthly all-in costs — 2 cars | $3,690 | $3,721 | $3,729 | Insurance + maintenance dominates |
| Monthly cash shortfall (Month 1) | -$2,000 | -$902 | -$697 | Funded from $5K operating reserve |
| CASH BREAK-EVEN | Month 8 | Month 3–4 | Month 2 | When revenue > all cash costs |
| ACCOUNTING BREAK-EVEN | Month 14 | Month 5–6 | Month 4 | After depreciation — accounting profit |
| Per-car payback ($6,500 all-in) | 22 mo | 13 mo | 10 mo | All-in: purchase + pre-rental + install |
| Full startup capital payback | 48+ mo | 30 mo | 22 mo | $30,085 / monthly net contribution |

What Drives the Break-Even Date

Insurance cost:

The single largest fixed cost at $1,500/month (2 cars). Every $500/year saved on insurance moves break-even forward by ~3 weeks. Get 3 quotes minimum.

Maintenance reserve:

Set at $900/car/month — higher than the business plan's $600–$800 range. Gig vehicles accumulate 3,000–5,000km/month. One timing belt failure resets months of progress.

Utilisation rate:

The difference between 65% and 85% utilisation is $1,129/month in revenue. This is the most controllable variable. Strong Facebook group presence in Month 1 is essential.

Fleet growth:

Adding Car #3 in Month 10 (base case) shifts the economics materially. The tech stack cost is nearly fixed, so every additional car is higher-margin than the last.

Stripe fees:

At 2.9% + $0.30/charge, Stripe costs approximately $82/month on base-case revenue. This is acceptable — the automated collection eliminates manual payment chasing worth far more.

5.  Scale Economics — When Does This Become a Real Business?

The unit economics improve meaningfully as the fleet grows. Insurance rates per vehicle decline with fleet size, tech costs are near-fixed, and utilisation rates improve as the brand's reputation builds. The 5-car milestone is the critical inflection point.

| Metric | 2 Cars (Launch) | 3 Cars (Mo. 10) | 5 Cars (Year 2) | 10 Cars (Year 3) |
| --- | --- | --- | --- | --- |
| Monthly gross revenue | $2,819 | $4,148 | $6,647 | $14,105 |
| Insurance (fleet discount) | $1,500 | $2,025 | $3,000 | $5,250 |
| Maintenance reserve | $1,800 | $2,700 | $4,500 | $9,000 |
| Technology stack | $107 | $107 | $127 | $377 |
| All other operating costs | $314 | $418 | $623 | $1,069 |
| TOTAL MONTHLY COSTS | $3,721 | $5,250 | $8,250 | $15,696 |
| NET OPERATING INCOME | -$902 | +$898 | +$2,397 | +$6,409 |
| Depreciation (non-cash) | -$556 | -$833 | -$1,389 | -$2,778 |
| NET INCOME BEFORE TAX | -$1,458 | +$65 | +$1,008 | +$3,631 |
| ANNUAL NET INCOME | -$17,496 | +$780 | +$12,096 | +$43,572 |

Income Milestone Targets

| Milestone | Fleet | Timeline | Monthly Net | Annual Net |
| --- | --- | --- | --- | --- |
| Proof of Concept | 2 cars | Months 1–9 | Negative → $0 | <$0 |
| Cash Break-Even | 2 cars | Month 3–4 | $0–$200/mo | $0–$2,400 |
| Side Income | 3 cars | Month 10–18 | $800–$1,200/mo | $9,600–$14,400 |
| Real Business | 5 cars | Year 2 | $2,200–$3,000/mo | $26,400–$36,000 |
| Dayo Full-Time | 8 cars | Year 2–3 | $4,000–$5,500/mo | $48,000–$66,000 |
| SMB Scale | 10+ cars | Year 3+ | $6,000–$9,000/mo | $72,000–$108,000 |

6.  Five Financial Red Flags — Must Resolve Before Launch

RED FLAG #1: Insurance Not Yet Bound [Owner: Dayo] No vehicle may be rented without a bound commercial fleet policy. One uninsured accident can eliminate the entire business and expose GB Trade and Logistics Inc. to unlimited personal liability. Budget $750/month ($9,000/year). Bind by April 23, 2026.

RED FLAG #2: Startup Capital Range Too Wide [Owner: Both] The business plan's $22K–$37K range is unworkable for cash planning. The audited figure is $30,085. Confirm this is liquid and available before purchasing a single vehicle. Do not buy cars on credit or with co-mingled personal funds.

RED FLAG #3: Maintenance Reserve Understated [Owner: Both] The business plan budgets $600–$800/month for 2 vehicles. The audited figure is $900/month per vehicle ($1,800/month total). High-mileage gig vehicles accumulate damage faster than conventional use. One transmission failure on an underfunded reserve = negative cash flow.

RED FLAG #4: HST Not Modelled [Owner: Dayo] 13% of every rental payment belongs to CRA. On a $300/week rate, $39/week/car is a tax liability, not income. Year 1 total HST owing: approximately $5,005. Track it from Day 1. Open a separate HST sub-account immediately.

RED FLAG #5: No Partnership Agreement [Owner: Both] Gbemiga's technology contribution is worth $28,000–$52,000 at agency rates. Dayo provides cash and operations. A 50/50 split without documenting this asymmetry is a business dispute waiting to happen. Sign a written partnership agreement before the first vehicle is purchased.

Six Conditions for Financial Approval

1.  Confirm $30,085 CAD is liquid and available BEFORE purchasing vehicles.

2.  Open a dedicated Easy Drive bank account. Never co-mingle with GB Trade general funds.

3.  Set up HST tracking from Day 1. Collect 13% on top of every rental. Remit quarterly.

4.  Do not count the $500 deposit as income — it is a liability until damage is confirmed.

5.  Maintain a minimum $5,000 cash reserve at all times. Pause acquisition if it drops below this.

6.  Review the P&L monthly. Two consecutive negative months triggers a mandatory financial review.

7.  Ontario Tax Obligations

| Tax Type | Rate | Based On | First Due | Year 1 Est. |
| --- | --- | --- | --- | --- |
| HST | 13% | All rental revenue | Jun 30, 2026 | ~$5,005 |
| Ontario Corporate Tax (SBD) | 12.2% | Net income | Jun 30, 2027 | ~$0 (loss yr) |
| Federal Corporate Tax (SBD) | 9.0% | Net income | Jun 30, 2027 | ~$0 (loss yr) |
| CCA — Vehicles (Class 10, 30%) | 30% DB | Vehicle purchase price | Jun 30, 2027 | ~$1,500 deduction |
| Employer Health Tax | 0% | Payroll (no employees) | N/A at launch | $0 |
| WSIB | Varies | Payroll (no employees) | N/A at launch | $0 |

CCA Strategy: In a loss year (Year 1), do not claim the full CCA deduction. Carry vehicles at full cost in Year 1 and take the deduction in Year 2 when you have taxable income to offset. This maximises the tax shield when it is most valuable. Engage a CPA for the first T2 filing.

8.  Technology ROI — What the Developer Built

The development team built a production-ready system internally. Below is the financial value of that contribution versus external market rates, and the ongoing operational savings the technology generates each month.

| Component | Agency Build Cost | Ongoing Monthly Saving | Payback vs. Manual |
| --- | --- | --- | --- |
| Renter application + verification | $8,000–$15,000 | $150–$300 (manual admin hrs) | Immediate |
| Admin dashboard + fleet management | $10,000–$20,000 | $200–$400 (spreadsheet hrs) | Immediate |
| Stripe automated payments | $5,000–$8,000 | $82 saved in collection hrs | Immediate |
| Bouncie webhook + kill switch | $3,000–$5,000 | $100+ (security response hrs) | Immediate |
| PandaDoc e-signature workflow | $2,000–$4,000 | $75 (agreement management) | Immediate |
| TOTAL TECH EQUIVALENT VALUE | $28,000–$52,000 | $607–$957/month saved | 2.4% of revenue |

Gbemiga's technology contribution represents $28,000–$52,000 of capital value contributed to the business. This should be formally recognised in the partnership structure. The ongoing tech stack costs $72–$107/month — against $607–$957/month in operational savings. Monthly tech ROI: 470%–790%.

9.  Final Accountant's Recommendation

PROCEED — with the following actions completed in order:

IMMEDIATE (Before April 7)

Confirm $30,085 CAD is liquid in GB Trade business account

Open dedicated Easy Drive bank account

Register for HST collection (use existing CRA Business Number)

Draft partnership agreement between Gbemiga and Dayo

WEEK 1 (April 7–11)

Start commercial insurance quotes — 3 brokers minimum

Purchase vehicles only after insurance quotes confirm affordability

Register Easy Drive trade name (Ontario Business Registry)

Set up Wave Accounting (free) for bookkeeping

WEEK 2 (April 14–18)

Bind commercial insurance policy

Begin HST tracking from the day of first rental

Engage paralegal for rental agreement review

ONGOING — MONTHLY

Track P&L against the model in Sheet 07 of the Excel workbook

Segregate HST collected into a separate account

Review cash reserve — maintain $5,000 minimum

Review maintenance costs vs. $900/car/month budget

This report was prepared based on information provided by the Solutions Architect, Lead Developer, and Product Designer teams as of April 2026. All projections are estimates and subject to revision as actual operating data becomes available. Review this model monthly against the Monthly Tracker (Sheet 07 of Easy_Drive_Financial_Model.xlsx).